Initial Plan — Project P29: Interactive Cell Annotation Website (Java)

1) Timeline (Schedule)

We work in weekly sprints with two team meetings (one in-tutorial, one out-of-tutorial) and a short written sync to the client each week.

- Week 2 — Design & Setup
  - Confirm architecture and produce UI wireframes and user flows; send to client by Tue 2:00 pm (naming: Group_tag_P29).
  - Create Git repo, define branching & PR policy, enable CI (build + tests + formatting).
  - Validate .svs sample files open correctly via Java bindings.

- Weeks 3–4 — Upload, Preview, Convert
  - Back end: Spring Boot skeleton; endpoints for uploading images/masks and .svs → .jpg/.png conversion; error handling & logging.
  - Front end: basic viewer (zoom/pan) and upload UI; first runnable demo.

- Weeks 5–6 — Tiling & Annotation Core
  - Implement WSI tiling (configurable patch size/overlap).
  - Data model for masks (MaskID starts from 1) and color palette per cell category.
  - Front end: polygon/brush tools, category picker, zoom/pan performance.

- Week 7 — 70% milestone
  - Usable flow: create/choose category (with color) → annotate → save/edit/delete masks → filter by category → visualize.
  - README + install scripts; project runs locally with a few CLI commands or single click.

- Weeks 8–9 — Export & UX
  - Download images, patches, masks (some/multiple/all).
  - Undo/redo, keyboard shortcuts, category rename/delete, color conflict checks.

- Weeks 10–11 — Quality & Docs
  - Unit/integration/E2E tests, usability checks, performance tuning for large slides.
  - Troubleshooting guide, install scripts, sample dataset packaging.

- Week 12 — Feature Freeze & Regression
  - Fix defects, finalize docs and demo video.

- Week 13 — Final milestone
  - All functions and tests complete; README ensures local run via few commands/single click.

2) Roles Allocation

(Adjust names to your team size; each role has a backup.)

- Project Lead / Client Liaison – external comms, scope & milestones. (Backup: Tech Lead)
- Tech Lead (Architecture & Quality) – tech choices, CI/CD, performance/security. (Backup: Backend)
- Backend Engineer – upload/storage, conversion, tiling, mask CRUD & export APIs. (Backup: Tech Lead)
- Frontend Engineer – viewer & annotation tools, category/color management, filters & export UI. (Backup: Project Lead)
- QA & Documentation – test plan/cases, E2E scripts, usability tests, README & videos. (Backup: Frontend)

3) Objectives

- Deliver a browser-based workflow for manual cell segmentation on large images with reliable save/export.
- Support WSI conversion and tiling, work across browser sizes, and run locally with minimal steps.

Success metrics:
- Task success rate ≥ 95% for “upload → annotate → save → download.”
- Typical UI interactions < 150 ms; first preview from an .svs < 5 s.
- Test coverage: backend unit ≥ 70%; core E2E scenarios fully automated.

4) User Stories (with acceptance criteria)

1. As a user, I can upload images/masks (.svs/.jpg/.png) and see progress/errors.
2. As a user, I can convert .svs to .jpg/.png and preview the result.
3. As a user, I can tile WSI into patches with configurable size/overlap.
4. As a user, I can create cell categories and set a color (default provided).
5. As a user, I can segment and manage masks (save/edit/delete) with MaskID per image starting at 1.
6. As a user, I can filter which categories’ masks are visible or show all.
7. As a user, I can download images, patches, and/or masks (some/multiple/all).
8. As a user, I can run the site locally by following a short README or one-click script.

5) Methodology

- Process: 1-week sprints; daily stand-up; lightweight Scrum + XP practices.
- Branching & Reviews: protected main; feature branches → PR → CI → 2-reviewer approval.

Tech stack (Java):
- Backend: Spring Boot (Java 21), Gradle, MapStruct, Jackson.
- Imaging: OpenSlide Java bindings; ImageJ/OpenCV (Java bindings).
- Storage: file system + SQLite/H2 (JDBC).
- Front end: React/TypeScript + Canvas/WebGL viewer.
- Packaging: Gradle + npm build, one-click script for Win/Mac/Linux.
- Testing: JUnit5, Testcontainers, REST Assured, Playwright (E2E).

6) Deliverables

- Repo & project docs: architecture diagram, API spec, contribution guide.
- Week 2 Design Pack: wireframes, flows, color scheme (submitted per naming rule).
- Week 4 Demo: upload → convert → preview.
- Week 7 Package: 70% features, local run verified, README + demo video.
- Week 13 Final: all features, tests, README + scripts, demo video, downloadable bundle with sample data.

Communication & Risks

- Weekly email + Kanban snapshot to client.
Risks & mitigations:
1) .svs compatibility – early validation; fallback JPEG/PNG import path.
2) Large-image performance – tiling + caching; debounce brush events.
3) Environment variance – one-click JDK installer; document native deps.
4) Scope creep – lock Week 7/13 gates; defer extras after freeze.